CAPSTONE PROJECT II

Tutorial 1 : Problem Discovery

Project topic : 8 - Student Risk Alert System

# Activity 1 : Team Charter and Responsibility Map

Group-size rule: Team of  3 members within the official group-size rule for INS3282. All members recorded below.

### Team charter

| Role / area | Owner | Responsibilities | Evidence this Lesson |
| --- | --- | --- | --- |
| Project coordination | Member 1 | Schedule & task board, Lessonly progress updates, risk log, lecturer liaison, Definition of Done | Team charter, meeting minutes, shared repo link |
| Requirements / users | Member 2,Member 3 | Advisor & student interviews, requirement notes, stakeholder map, pain-point evidence | Current-process map, interview notes |
| Design / data | Member 3 ,Member 1 | Data model (students, grades, attendance, LMS, risk scores), risk-indicator & scoring rules, screens | ERD, Use Case Diagram, UI mockups |
| Implementation | Member 1 ,Member 2 | Next.js + Supabase build, risk engine, alerts & notifications | Repo commits, running demo link |
| Testing / documentation | Member 2 ,Member 3 | Test scenarios, quality gate, report & slides, evidence bundle | Test checklist, Tutorial 1 evidence bundle |

### Working rules

- Communication channel: team Messenger/Zalo group for daily coordination; weekly Google Meet for review.

# Activity 2 : Current Workflow and Pain-Point Evidence

Workflow observed: How an academic advisor currently identifies and follows up an at-risk student today : from grade recording to intervention (the manual process, before any new system).

### Current-process map

| Step | Actor | Current action / tool | Pain point | Evidence to collect |
| --- | --- | --- | --- | --- |
| 1 | Lecturer | Records component scores (regular / midterm / final) in a personal Excel file per class | Data scattered across many files & formats; no consolidation | Number of separate spreadsheets per cohort; time to compile |
| 2 | Lecturer → Academic office | Submits final grades to the department at end of term (email / printed sheets) | Advisor sees consolidated results only at end of term too late to act | Date grades become available vs. term-end; students already failed |
| 3 | Academic advisor | Manually reviews GPA / CPA in Excel to spot weak students | Manual, error-prone; judged on GPA alone, ignoring attendance & LMS trends | Time spent per cohort; errors / disagreements found |
| 4 | Lecturer / LMS | Attendance and LMS activity tracked separately, if at all | Not combined with grades; no single risk view of a student | % of courses with attendance/LMS data; whether cross-checked |
| 5 | Academic advisor | Contacts flagged students ad hoc (phone / email, from memory) | No standard trigger; inconsistent; some at-risk students missed | Number contacted vs. actually at risk; missed cases |
| 6 | Academic advisor | Keeps intervention notes in a personal notebook / Word (if at all) | No case history, no follow-up tracking, no reporting to programme | % interventions with a written follow-up; manager visibility |

Three evidence-backed pain points:

- Late detection : step 2.

- Single-factor manual analysis : step 3.

- No intervention tracking : step 6. Each names who experiences it, how often, and the outcome affected.

# Activity 3 : Root Cause and Draft Problem Statement

### 5 Whys on the priority pain point: “At-risk students are identified too late (only after end-of-term failure).”

|  | Question (Why…?) | Answer / cause |
| --- | --- | --- |
| 1 | Why are at-risk students identified late? | Advisors only see consolidated academic results at the end of the term. |
| 2 | Why only at the end of term? | Grades, attendance and LMS data are kept in separate manual files and are compiled only after the term. |
| 3 | Why are the indicators separate and manual? | There is no shared, continuously updated view that brings the indicators together. |
| 4 | Why is there no continuous, combined view? | There is no agreed, explainable rule to combine indicators into one monitorable risk signal, and no alerting mechanism. |
| 5 | Why is there no agreed risk rule and alert? | The advising process was designed around end-of-term reporting, not continuous early warning; nothing assigns and tracks risk during the term. |

Root cause the team can influence: A process and information-management gap : the absence of a continuous, explainable risk-monitoring and structured intervention process. (Not simply “we lack software”: software is a possible solution, not the cause.)

### Problem statement builder

| Element | Team draft |
| --- | --- |
| Context and organization | A university academic-advising programme (VNU International School / [faculty]) running two majors : Management Information Systems and Automation & Informatics. |
| Target users / stakeholders | Academic advisors (primary); programme managers; lecturers (data source); students (recipients of warnings and support). |
| Observed problem | Students who are falling behind are usually recognised only after end-of-term failure, because grade, attendance and LMS signals are scattered across manual files and reviewed late, using GPA alone. |
| Evidence or measurement plan | Measure detection lead time (date first at-risk vs. term-end); count students who failed with no prior advisor contact; measure advisor time to compile a cohort risk list : over a sample of [3] advisors / [1–2] terms. |
| Business impact | Higher course-failure, retake and dropout rates; wasted credits and cost; lower retention and programme quality; advising is reactive instead of preventive. |
| Final one-sentence statement | In our university’s academic-advising programme, at-risk students are identified only after end-of-term failure because grade, attendance and LMS indicators are scattered across manual files and reviewed too late, leading to missed early interventions, avoidable course failures and lower retention. |

# Submission Package

19. Team charter with owners, backups, communication rhythm and Definition of Done:Activity 1.

20. Current-process map with 6 steps and 3 evidence-backed pain points: Activity 2.

21. 5 Whys notes and one revised problem statement without solution wording: Activity 3.

22. A short evidence-collection plan for Lesson 2. — See Reflection Q24–Q25 below.

# Quality Gate

| Check | Criterion | How we meet it |
| --- | --- | --- |
| [x] | The problem is real, specific, and connected to named users and a workflow. | Named users (advisors, managers, students) and a 6-step current workflow. |
| [x] | The statement includes evidence or a credible plan to collect it. | Detection lead time, missed-case count and compile time over a sampled cohort. |
| [x] | The team can explain the likely root cause rather than only the symptom. | 5 Whys → process/information gap, not just “no software”. |
| [x] | Roles and Lessonly contribution evidence are visible. | Team charter with owner, backup and evidence per role. |
| [x] | The proposed direction is feasible within the capstone timeline. | Rule-based, explainable indicators on existing academic data scoped for the term. |

# Reflection and Next Action

### 23. Which assumption about the current workflow must be verified first?

That the raw indicators which are component grades, attendance and LMS activity, actually exist and can be accessed during the term, not only at the end. We will confirm data availability and timing with lecturers and the academic office before designing anything.

### 24. What is the strongest evidence the team already has, and what is still missing?

Have: advisors’ own accounts that problems surface at end of term; the fact that grades are only compiled end-of-term; our prototype data model showing the needed indicators. Missing: quantified detection lead time and a count of “missed” at-risk students; a real anonymised sample dataset; recorded advisor interview transcripts.

### 25. What will each member complete before Tutorial 2?

- Project coordination (Member 1): interview schedule with shared evidence log; consolidate the evidence bundle.

- Requirements / users (Member 2): conduct 3 advisor interviews and finalise the stakeholder map.

- Design / data (Member 3): draft data dictionary ,confirmed list of risk indicators and thresholds.

- Testing / documentation (Member 1): measurement plan (detection lead time, missed cases) and Tutorial 1 bundle check against the quality gate.